WineFermentTwin 集成 OpenModelica 代码开发文档

面向 Codex 智能体的可执行开发规格书

版本：v1.0

适用项目：OpenTwins + WineFermentTwin Demo + OpenModelica Simulation Service

目标读者：Codex 智能体、系统工程师、研究生开发人员

核心目标：先独立跑通 OpenModelica 小 Demo，再将 OpenModelica 接入现有 Wine Demo，实现葡萄酒发酵过程的机理仿真、未来状态演化和 what-if 参数扰动分析。

# 目录

1. 当前系统现状与新增目标

2. 总体集成架构

3. 开发原则与非目标

4. 目标代码目录结构

5. 阶段一：独立集成 OpenModelica 小 Demo

6. 阶段二：Modelica 发酵模型设计

7. 阶段三：OpenModelica Simulation Service 开发

8. 阶段四：接入现有 WineTwin Service

9. 阶段五：前端展示与交互改造

10. 部署脚本与远程访问

11. 测试与验收标准

12. 交付清单

13. 参考资料

# 1. 当前系统现状与新增目标

## 1.1 当前 WineFermentTwin Demo 现状

当前 WineFermentTwin 已经基于 OpenTwins 构建了一个可运行的葡萄酒发酵数字孪生演示应用。系统使用 Python 仿真器模拟虚拟传感器数据，通过 MQTT 上报到 OpenTwins/Eclipse Ditto，数据再经 Telegraf 写入 InfluxDB，WineTwin Service 提供业务 API，React + Three.js 前端实现 3D 可视化、历史曲线和简化仿真面板。

| 模块 | 当前实现 | 存在问题 |
| --- | --- | --- |
| wine-simulator | 使用 Python 经验公式生成温度、pH、Brix、CO2、压力、酒精度等数据，并上报 MQTT。 | 经验公式与机理仿真耦合较弱，预测与实时仿真逻辑分散。 |
| OpenTwins / Ditto | 管理 wine:winery_01、wine:workshop_01、wine:tank_01/02/03 等 Thing。 | 当前主要是状态镜像，缺少机理模型驱动的状态推演。 |
| WineTwin Service | 提供 /overview、/tanks、/history、/prediction、/simulate 等接口。 | prediction 和 simulate 当前是简化公式或规则，不是 Modelica 机理仿真结果。 |
| wine-frontend | React + Three.js 展示车间、罐体状态、历史曲线和参数扰动面板。 | 前端尚未区分“经验公式预测”和“OpenModelica 仿真预测”。 |

## 1.2 新增目标

本次开发的目标是引入 OpenModelica，形成一个独立的 Modelica 仿真服务，并将其接入现有 Wine Demo。开发必须分两个阶段完成：

| 阶段 | 目标 | 验收方式 |
| --- | --- | --- |
| 阶段一 | 独立集成 OpenModelica，跑通最小 Modelica 发酵模型 Demo。 | 执行脚本后生成 CSV/JSON 仿真结果，并提供 /api/modelica/demo 接口。 |
| 阶段二 | 将当前 Wine Demo 的预测和参数扰动逻辑迁移到 OpenModelica Simulation Service。 | ThreeJS 前端可以展示 Modelica 预测曲线、预计完成时间、风险等级和 what-if 结果。 |

关键原则：不要重写 OpenTwins，不要改 Eclipse Ditto 内核。OpenModelica 以独立服务方式接入，由 WineTwin Service 调用。

# 2. 总体集成架构

推荐架构如下。OpenTwins 负责当前孪生状态和历史数据，OpenModelica Simulation Service 负责机理仿真，WineTwin Service 负责业务适配和 API 聚合，ThreeJS 前端负责状态与仿真结果展示。

## 2.1 集成后的数据流

Python Simulator / Real Sensors
    -> MQTT Mosquitto
    -> Eclipse Ditto updates wine:tank_xx current features
    -> Telegraf writes telemetry into InfluxDB
    -> WineTwin Service queries current tank state and historical data
    -> WineTwin Service calls Modelica Simulation Service
    -> Modelica Simulation Service runs OpenModelica model and returns future trajectory
    -> WineTwin Service merges current state, history, alarms, Modelica prediction
    -> ThreeJS Frontend displays current state + Modelica prediction + what-if result

## 2.2 为什么采用独立 Simulation Service

| 设计点 | 说明 |
| --- | --- |
| 低侵入 | 不修改 OpenTwins Helm Chart 和 Ditto 内核，降低风险。 |
| 可替换 | 后续可以替换成其他仿真引擎、FMI/FMU 或商业仿真工具。 |
| 易部署 | Simulation Service 可单独 Docker 化，提供 HTTP API。 |
| 便于论文表达 | 可描述为“数字孪生状态驱动的机理仿真闭环”。 |

# 3. 开发原则与非目标

| 类别 | 要求 |
| --- | --- |
| 必须完成 | OpenModelica 独立 Demo、Modelica 发酵模型、Simulation Service、WineTwin Service 接入、前端展示、部署脚本、验收文档。 |
| 必须保持 | 现有 Wine Demo 的原始 Python 模拟器仍可运行，作为实时传感器数据源，不被 OpenModelica 替代。 |
| 本轮不做 | 不做真实工业传感器接入，不做复杂生化参数标定，不做完整酒厂全流程，不做 Kubernetes 内部复杂 Operator。 |
| 质量要求 | 所有 API 必须有 Swagger 文档；所有脚本必须可重复运行；所有新增服务必须支持 0.0.0.0 监听，以便局域网访问。 |

# 4. 目标代码目录结构

Codex 需要在现有 wine-ferment-twin 仓库中新增 modelica 和 simulation-service 目录，并改造 winetwin-service 与 wine-frontend。推荐目录如下：

wine-ferment-twin/
├── modelica/
│   ├── WineFermentation.mo
│   ├── scripts/
│   │   ├── run_hello_wine.mos
│   │   ├── run_tank_prediction.mos.template
│   │   └── README.md
│   ├── params/
│   │   ├── tank_01.json
│   │   ├── tank_02.json
│   │   └── tank_03.json
│   └── results/                         # generated, ignored by git
│
├── simulation-service/
│   ├── app/
│   │   ├── main.py
│   │   ├── core/config.py
│   │   ├── schemas/simulation.py
│   │   ├── services/
│   │   │   ├── modelica_runner.py
│   │   │   ├── result_parser.py
│   │   │   ├── wine_model_mapper.py
│   │   │   └── risk_evaluator.py
│   │   └── tests/
│   │       ├── test_modelica_runner.py
│   │       └── test_api.py
│   ├── Dockerfile
│   ├── requirements.txt
│   └── README.md
│
├── winetwin-service/
│   └── app/
│       ├── clients/modelica_client.py       # new
│       ├── services/modelica_prediction_service.py  # new
│       └── main.py                          # add new endpoints
│
├── wine-frontend/
│   └── src/
│       ├── api/wineApi.ts                   # add modelica APIs
│       └── components/panels/ModelicaSimulationPanel.tsx
│
├── scripts/
│   ├── install_openmodelica_demo.sh
│   ├── run_modelica_demo.sh
│   ├── deploy_modelica_service.sh
│   ├── deploy_all_with_modelica.sh
│   └── print_access_urls.sh
│
├── docker-compose.modelica.yml
└── docs/
    ├── openmodelica-integration.md
    ├── modelica-api.md
    └── demo-script-openmodelica.md

# 5. 阶段一：独立集成 OpenModelica 小 Demo

## 5.1 推荐安装方式

推荐使用 Docker 镜像方式集成 OpenModelica。Codex 应优先实现基于 openmodelica/openmodelica 镜像的可重复执行脚本。OpenModelica 官方提供 Docker 镜像，适合跨系统部署和 CI 测试。

# Preferred usage. The image tag can be overridden by environment variable.
export OPENMODELICA_IMAGE=${OPENMODELICA_IMAGE:-openmodelica/openmodelica:latest}

docker run --rm \
  -v "$PWD":/work \
  -w /work \
  "$OPENMODELICA_IMAGE" \
  omc --version

如果部署机器无法直接拉取 Docker Hub 镜像，可先将 openmodelica/openmodelica 镜像同步到阿里云镜像仓库，并通过 OPENMODELICA_IMAGE 环境变量覆盖。

## 5.2 最小 Modelica 模型：HelloWine

Codex 首先创建一个最小可运行模型，用于验证 OpenModelica 能够在当前机器上编译、仿真和导出 CSV。文件路径：modelica/WineFermentation.mo。

package WineFermentation
  model HelloWine
    parameter Real B0 = 24.5 "Initial Brix";
    parameter Real Bf = -1.0 "Final Brix";
    parameter Real k = 0.018 "Sugar consumption rate";
    parameter Real maxAlcohol = 13.2 "Final alcohol percent";

    Real brix(start = B0, fixed = true) "Current Brix";
    Real alcohol(start = 0.0, fixed = true) "Estimated alcohol percent";
    Real progress "Fermentation progress, 0 to 100";
  equation
    der(brix) = -k * max(brix - Bf, 0.0);
    alcohol = maxAlcohol * min(max((B0 - brix) / (B0 - Bf), 0.0), 1.0);
    progress = 100.0 * min(max((B0 - brix) / (B0 - Bf), 0.0), 1.0);
  end HelloWine;
end WineFermentation;

## 5.3 最小仿真脚本 run_hello_wine.mos

loadFile("modelica/WineFermentation.mo");
simulate(
  WineFermentation.HelloWine,
  startTime=0,
  stopTime=24,
  numberOfIntervals=24,
  outputFormat="csv"
);
getErrorString();

## 5.4 脚本：scripts/run_modelica_demo.sh

#!/usr/bin/env bash
set -euo pipefail

ROOT_DIR="$(cd "$(dirname "${BASH_SOURCE[0]}")/.." && pwd)"
cd "$ROOT_DIR"

OPENMODELICA_IMAGE="${OPENMODELICA_IMAGE:-openmodelica/openmodelica:latest}"
mkdir -p modelica/results

echo "[1/3] Checking OpenModelica version..."
docker run --rm -v "$PWD":/work -w /work "$OPENMODELICA_IMAGE" omc --version

echo "[2/3] Running HelloWine Modelica demo..."
docker run --rm -v "$PWD":/work -w /work "$OPENMODELICA_IMAGE" \
  omc modelica/scripts/run_hello_wine.mos

echo "[3/3] Moving result files..."
shopt -s nullglob
for f in WineFermentation.HelloWine_res.csv WineFermentation.HelloWine_res.mat; do
  if [ -f "$f" ]; then mv "$f" modelica/results/; fi
done

echo "OpenModelica demo finished. Result directory: modelica/results"
ls -lah modelica/results || true

| 验收项 | 命令 | 期望结果 |
| --- | --- | --- |
| OpenModelica 可用 | bash scripts/run_modelica_demo.sh | 控制台输出 omc 版本号，并生成 HelloWine 仿真结果。 |
| 结果文件存在 | ls modelica/results | 至少存在 WineFermentation.HelloWine_res.csv 或 .mat。 |
| 结果可解析 | head modelica/results/*.csv | 可以看到 time、brix、alcohol、progress 等字段。 |

# 6. 阶段二：Modelica 发酵模型设计

本阶段将当前 Python 经验公式升级为 Modelica 机理模型。模型不要求完全真实，但必须体现 Brix、酒精度、CO2、温度和酵母活性之间的耦合关系。

## 6.1 模型输入输出

| 类型 | 字段 | 说明 |
| --- | --- | --- |
| 输入参数 | brixStart | 当前 Brix，从 Ditto Feature brix.value 读取。 |
| 输入参数 | alcoholStart | 当前酒精度，从 Ditto alcohol_estimation.value 读取。 |
| 输入参数 | co2Start | 当前 CO2，从 Ditto co2.value 读取。 |
| 输入参数 | temperatureSet | 当前或假设温度，可来自 what-if temperature_delta。 |
| 输入参数 | wineType | red 或 white，由 WineTwin Service 映射为不同阈值和参数。 |
| 输出变量 | brix | 未来 Brix 曲线。 |
| 输出变量 | alcohol | 未来酒精度估计曲线。 |
| 输出变量 | co2 | 未来 CO2 曲线。 |
| 输出变量 | progress | 未来发酵进度。 |
| 输出变量 | riskCode | 0 normal, 1 warning, 2 critical, 3 finished。 |
| 输出变量 | qualityScore | 未来质量评分。 |

## 6.2 机理方程设计

模型采用简化动力学：糖消耗驱动酒精和 CO2 生成，温度通过高斯型温度适宜函数影响发酵速率。

# Sugar consumption
rate = kSugar * yeast * fT * max(brix - finalBrix, 0)
der(brix) = -rate

# Alcohol production
der(alcohol) = yAlcohol * rate

# CO2 production and dissipation
der(co2) = yCO2 * rate - kCO2 * (co2 - co2Base)

# Yeast activity
fT = exp(-alphaT * (temperature - optimalTemperature)^2)
der(yeast) = mu * yeast * (1 - yeast / yeastMax) * fT - deathRate * yeast

# Progress
progress = 100 * clamp((initialBrixReference - brix) / (initialBrixReference - finalBrix), 0, 1)

## 6.3 Modelica 模型代码：ContinuationFermentation

Codex 需要将以下模型加入 modelica/WineFermentation.mo。它用于从当前孪生状态继续向未来仿真。

package WineFermentation
  model ContinuationFermentation
    parameter Real initialBrixReference = 24.5 "Original initial Brix of this batch";
    parameter Real finalBrix = -1.0 "Expected final Brix";
    parameter Real brixStart = 16.0 "Current Brix at simulation start";
    parameter Real alcoholStart = 4.0 "Current alcohol at simulation start";
    parameter Real co2Start = 3000.0 "Current CO2 at simulation start";
    parameter Real yeastStart = 0.6 "Current yeast activity index";

    parameter Real temperatureSet = 25.0 "Assumed fermentation temperature";
    parameter Real optimalTemperature = 25.0 "Optimal temperature";
    parameter Real warningTemperature = 30.0 "Warning threshold";
    parameter Real criticalTemperature = 33.0 "Critical threshold";

    parameter Real kSugar = 0.018 "Sugar consumption coefficient";
    parameter Real yAlcohol = 0.55 "Alcohol yield coefficient";
    parameter Real yCO2 = 260.0 "CO2 yield coefficient";
    parameter Real kCO2 = 0.10 "CO2 dissipation coefficient";
    parameter Real co2Base = 420.0 "Atmospheric CO2 baseline";
    parameter Real alphaT = 0.018 "Temperature sensitivity";
    parameter Real mu = 0.025 "Yeast growth rate";
    parameter Real deathRate = 0.004 "Yeast death rate";
    parameter Real yeastMax = 1.0 "Maximum yeast activity";

    Real brix(start = brixStart, fixed = true);
    Real alcohol(start = alcoholStart, fixed = true);
    Real co2(start = co2Start, fixed = true);
    Real yeast(start = yeastStart, fixed = true);
    Real temperature;
    Real fermentationRate;
    Real tempFactor;
    Real progress;
    Real qualityScore;
    Real riskCode;
  equation
    temperature = temperatureSet;
    tempFactor = exp(-alphaT * (temperature - optimalTemperature)^2);
    fermentationRate = kSugar * max(yeast, 0.0) * tempFactor * max(brix - finalBrix, 0.0);

    der(brix) = -fermentationRate;
    der(alcohol) = yAlcohol * fermentationRate;
    der(co2) = yCO2 * fermentationRate - kCO2 * max(co2 - co2Base, 0.0);
    der(yeast) = mu * yeast * (1.0 - yeast / yeastMax) * tempFactor - deathRate * yeast;

    progress = 100.0 * min(max((initialBrixReference - brix) / (initialBrixReference - finalBrix), 0.0), 1.0);

    riskCode = if progress >= 98.0 then 3.0
               else if temperature > criticalTemperature then 2.0
               else if temperature > warningTemperature then 1.0
               else 0.0;

    qualityScore = max(0.0, min(100.0,
      100.0
      - (if temperature > warningTemperature then 18.0 else 0.0)
      - (if temperature > criticalTemperature then 14.0 else 0.0)
      - (if progress < 20.0 and time > 24.0 then 5.0 else 0.0)
    ));
  end ContinuationFermentation;
end WineFermentation;

注意：该模型是工程原型模型，参数可调，目标是跑通数字孪生闭环。后续可替换为更真实的 Michaelis-Menten 或 Monod 动力学模型。

## 6.4 tank 参数映射规则

| Tank | wine_type | initialBrixReference | finalBrix | optimalTemperature | warningTemperature | criticalTemperature |
| --- | --- | --- | --- | --- | --- | --- |
| tank_01 | red | 24.5 | -1.0 | 25.0 | 30.0 | 33.0 |
| tank_02 | red | 25.0 | -0.8 | 26.0 | 30.0 | 33.0 |
| tank_03 | white | 22.5 | -1.0 | 14.0 | 18.0 | 22.0 |

# 7. 阶段三：OpenModelica Simulation Service 开发

## 7.1 服务定位

Simulation Service 是独立 FastAPI 服务，默认端口 8020。它负责接收当前发酵罐状态和仿真参数，生成 .mos 文件，调用 OpenModelica omc，解析 CSV 结果，并返回 JSON。

## 7.2 API 设计

| 方法 | 路径 | 说明 |
| --- | --- | --- |
| GET | /health | 服务健康检查，返回 omc 是否可用。 |
| POST | /api/modelica/demo | 运行 HelloWine 小 Demo。 |
| POST | /api/modelica/simulate | 根据当前状态运行未来状态仿真。 |
| POST | /api/modelica/what-if | 进行参数扰动仿真，例如 temperature_delta。 |

## 7.3 请求与响应示例

POST /api/modelica/simulate
Content-Type: application/json

{
  "tank_id": "tank_01",
  "wine_type": "red",
  "horizon_hours": 24,
  "step_hours": 1,
  "current_state": {
    "brix": 16.2,
    "alcohol": 4.3,
    "co2": 3200.0,
    "temperature": 25.4,
    "ph": 3.41,
    "progress": 37.0
  },
  "model_params": {
    "initial_brix_reference": 24.5,
    "final_brix": -1.0,
    "optimal_temperature": 25.0,
    "warning_temperature": 30.0,
    "critical_temperature": 33.0
  }
}

{
  "tank_id": "tank_01",
  "engine": "OpenModelica",
  "model": "WineFermentation.ContinuationFermentation",
  "horizon_hours": 24,
  "estimated_completion_hours": 96.5,
  "risk_level": "normal",
  "quality_score_end": 96.2,
  "points": [
    {"hour": 0, "brix": 16.2, "alcohol": 4.3, "co2": 3200.0, "progress": 37.0, "quality_score": 100.0},
    {"hour": 1, "brix": 16.0, "alcohol": 4.4, "co2": 3182.1, "progress": 37.8, "quality_score": 100.0}
  ]
}

## 7.4 requirements.txt

fastapi==0.115.6
uvicorn[standard]==0.32.1
pydantic==2.10.3
pandas==2.2.3
numpy==2.1.3
python-multipart==0.0.20
requests==2.32.3

## 7.5 Dockerfile

FROM openmodelica/openmodelica:latest

ENV PYTHONUNBUFFERED=1
WORKDIR /app

RUN apt-get update && apt-get install -y --no-install-recommends \
    python3 python3-pip python3-venv ca-certificates curl \
    && rm -rf /var/lib/apt/lists/*

COPY simulation-service/requirements.txt /app/requirements.txt
RUN python3 -m pip install --break-system-packages -r /app/requirements.txt

COPY simulation-service/app /app/app
COPY modelica /app/modelica

RUN mkdir -p /app/runtime/results /app/runtime/mos

EXPOSE 8020
CMD ["uvicorn", "app.main:app", "--host", "0.0.0.0", "--port", "8020"]

如果基础镜像内的 Debian/Ubuntu 版本不支持 --break-system-packages，可删除该参数。Codex 需要在构建失败时自动回退。

## 7.6 Pydantic Schema：simulation-service/app/schemas/simulation.py

from typing import List, Optional
from pydantic import BaseModel, Field

class CurrentState(BaseModel):
    brix: float
    alcohol: float = 0.0
    co2: float = 420.0
    temperature: float
    ph: Optional[float] = None
    progress: Optional[float] = None

class ModelParams(BaseModel):
    initial_brix_reference: float
    final_brix: float
    optimal_temperature: float
    warning_temperature: float
    critical_temperature: float
    k_sugar: float = 0.018
    y_alcohol: float = 0.55
    y_co2: float = 260.0

class SimulationRequest(BaseModel):
    tank_id: str
    wine_type: str = "red"
    horizon_hours: int = Field(default=24, ge=1, le=240)
    step_hours: int = Field(default=1, ge=1, le=12)
    current_state: CurrentState
    model_params: ModelParams

class WhatIfRequest(SimulationRequest):
    temperature_delta: float = 0.0
    nutrient_boost: float = 0.0

class SimulationPoint(BaseModel):
    hour: float
    brix: float
    alcohol: float
    co2: float
    progress: float
    quality_score: float
    risk_code: int

class SimulationResponse(BaseModel):
    tank_id: str
    engine: str = "OpenModelica"
    model: str
    horizon_hours: int
    estimated_completion_hours: Optional[float] = None
    risk_level: str
    quality_score_end: float
    points: List[SimulationPoint]
    raw_result_file: Optional[str] = None

## 7.7 Modelica Runner：modelica_runner.py

import os
import subprocess
import uuid
from pathlib import Path
from app.schemas.simulation import SimulationRequest, WhatIfRequest

ROOT = Path(os.getenv("MODEL_ROOT", "/app"))
MODEL_FILE = ROOT / "modelica" / "WineFermentation.mo"
RUNTIME = ROOT / "runtime"
MOS_DIR = RUNTIME / "mos"
RESULT_DIR = RUNTIME / "results"


def _risk_thresholds(req):
    return req.model_params.warning_temperature, req.model_params.critical_temperature


def build_mos(req: SimulationRequest, temperature_delta: float = 0.0) -> Path:
    MOS_DIR.mkdir(parents=True, exist_ok=True)
    RESULT_DIR.mkdir(parents=True, exist_ok=True)
    run_id = f"{req.tank_id}_{uuid.uuid4().hex[:8]}"
    result_prefix = RESULT_DIR / run_id
    temperature_set = req.current_state.temperature + temperature_delta
    intervals = int(req.horizon_hours / req.step_hours)

    mp = req.model_params
    cs = req.current_state
    mos = f"""
loadFile("{MODEL_FILE.as_posix()}");
simulate(
  WineFermentation.ContinuationFermentation,
  startTime=0,
  stopTime={req.horizon_hours},
  numberOfIntervals={intervals},
  outputFormat="csv",
  simflags="-override=initialBrixReference={mp.initial_brix_reference},finalBrix={mp.final_brix},brixStart={cs.brix},alcoholStart={cs.alcohol},co2Start={cs.co2},temperatureSet={temperature_set},optimalTemperature={mp.optimal_temperature},warningTemperature={mp.warning_temperature},criticalTemperature={mp.critical_temperature},kSugar={mp.k_sugar},yAlcohol={mp.y_alcohol},yCO2={mp.y_co2} -r={result_prefix.as_posix()}_res.csv"
);
getErrorString();
"""
    path = MOS_DIR / f"{run_id}.mos"
    path.write_text(mos, encoding="utf-8")
    return path


def run_omc(mos_file: Path) -> str:
    cmd = ["omc", str(mos_file)]
    proc = subprocess.run(cmd, cwd=str(ROOT), capture_output=True, text=True, timeout=120)
    if proc.returncode != 0:
        raise RuntimeError(f"OpenModelica failed\nSTDOUT:\n{proc.stdout}\nSTDERR:\n{proc.stderr}")
    return proc.stdout + "\n" + proc.stderr

## 7.8 结果解析：result_parser.py

from pathlib import Path
import pandas as pd

VARIABLE_CANDIDATES = {
    "hour": ["time"],
    "brix": ["brix"],
    "alcohol": ["alcohol"],
    "co2": ["co2"],
    "progress": ["progress"],
    "quality_score": ["qualityScore"],
    "risk_code": ["riskCode"],
}


def _find_col(df, names):
    for n in names:
        if n in df.columns:
            return n
    for c in df.columns:
        for n in names:
            if c.endswith("." + n) or c == n:
                return c
    raise KeyError(f"Cannot find any of columns {names}. Existing columns: {list(df.columns)[:20]}")


def parse_csv(csv_path: Path):
    df = pd.read_csv(csv_path)
    points = []
    cols = {k: _find_col(df, v) for k, v in VARIABLE_CANDIDATES.items()}
    for _, row in df.iterrows():
        points.append({
            "hour": float(row[cols["hour"]]),
            "brix": round(float(row[cols["brix"]]), 3),
            "alcohol": round(float(row[cols["alcohol"]]), 3),
            "co2": round(float(row[cols["co2"]]), 2),
            "progress": round(float(row[cols["progress"]]), 2),
            "quality_score": round(float(row[cols["quality_score"]]), 2),
            "risk_code": int(round(float(row[cols["risk_code"]]))),
        })
    return points

## 7.9 FastAPI 主入口：main.py

import glob
from pathlib import Path
from fastapi import FastAPI, HTTPException
from app.schemas.simulation import SimulationRequest, WhatIfRequest, SimulationResponse
from app.services.modelica_runner import build_mos, run_omc, RESULT_DIR
from app.services.result_parser import parse_csv

app = FastAPI(title="OpenModelica Simulation Service", version="1.0.0")


def risk_label(code: int) -> str:
    return {0: "normal", 1: "warning", 2: "critical", 3: "finished"}.get(code, "unknown")


@app.get("/health")
def health():
    try:
        import subprocess
        out = subprocess.run(["omc", "--version"], capture_output=True, text=True, timeout=20)
        return {"status": "ok", "omc": out.stdout.strip() or out.stderr.strip()}
    except Exception as e:
        return {"status": "error", "message": str(e)}


@app.post("/api/modelica/simulate", response_model=SimulationResponse)
def simulate(req: SimulationRequest):
    try:
        mos = build_mos(req)
        run_omc(mos)
        csv_files = sorted(RESULT_DIR.glob(f"{req.tank_id}_*_res.csv"), key=lambda p: p.stat().st_mtime, reverse=True)
        if not csv_files:
            raise RuntimeError("No OpenModelica CSV result generated")
        points = parse_csv(csv_files[0])
        last = points[-1]
        completion = None
        for p in points:
            if p["progress"] >= 98.0:
                completion = p["hour"]
                break
        return SimulationResponse(
            tank_id=req.tank_id,
            model="WineFermentation.ContinuationFermentation",
            horizon_hours=req.horizon_hours,
            estimated_completion_hours=completion,
            risk_level=risk_label(last["risk_code"]),
            quality_score_end=last["quality_score"],
            points=points,
            raw_result_file=str(csv_files[0]),
        )
    except Exception as e:
        raise HTTPException(status_code=500, detail=str(e))


@app.post("/api/modelica/what-if", response_model=SimulationResponse)
def what_if(req: WhatIfRequest):
    try:
        mos = build_mos(req, temperature_delta=req.temperature_delta)
        run_omc(mos)
        csv_files = sorted(RESULT_DIR.glob(f"{req.tank_id}_*_res.csv"), key=lambda p: p.stat().st_mtime, reverse=True)
        points = parse_csv(csv_files[0])
        last = points[-1]
        return SimulationResponse(
            tank_id=req.tank_id,
            model="WineFermentation.ContinuationFermentation",
            horizon_hours=req.horizon_hours,
            estimated_completion_hours=None,
            risk_level=risk_label(last["risk_code"]),
            quality_score_end=last["quality_score"],
            points=points,
            raw_result_file=str(csv_files[0]),
        )
    except Exception as e:
        raise HTTPException(status_code=500, detail=str(e))

# 8. 阶段四：接入现有 WineTwin Service

## 8.1 新增配置项

# winetwin-service environment variables
USE_MODELICA=true
MODELICA_SERVICE_URL=http://localhost:8020
MODELICA_TIMEOUT_SECONDS=30
MODEL_DEFAULT_HORIZON_HOURS=24

## 8.2 新增客户端：clients/modelica_client.py

import os
import requests

BASE_URL = os.getenv("MODELICA_SERVICE_URL", "http://localhost:8020")
TIMEOUT = int(os.getenv("MODELICA_TIMEOUT_SECONDS", "30"))


def simulate(payload: dict) -> dict:
    r = requests.post(f"{BASE_URL}/api/modelica/simulate", json=payload, timeout=TIMEOUT)
    r.raise_for_status()
    return r.json()


def what_if(payload: dict) -> dict:
    r = requests.post(f"{BASE_URL}/api/modelica/what-if", json=payload, timeout=TIMEOUT)
    r.raise_for_status()
    return r.json()

## 8.3 当前 Ditto Feature 到 Modelica 请求的映射

| Ditto Feature | Modelica 字段 | 转换规则 |
| --- | --- | --- |
| brix.properties.value | current_state.brix | float，缺失时使用 tank 配置 initial_brix。 |
| alcohol_estimation.properties.value | current_state.alcohol | float，缺失时使用 0。 |
| co2.properties.value | current_state.co2 | float，缺失时使用 420。 |
| temperature.properties.value | current_state.temperature | float，缺失时使用 target_temp。 |
| ph.properties.value | current_state.ph | float，可选。 |
| fermentation_progress.properties.value | current_state.progress | float，可选。 |
| attributes.wine_type | wine_type | red 或 white。 |
| tank 配置表 | model_params | 根据 tank_01/02/03 的初始参数生成。 |

## 8.4 新服务：modelica_prediction_service.py

import os
from app.clients import modelica_client

TANK_PARAMS = {
    "tank_01": {"wine_type": "red", "initial_brix_reference": 24.5, "final_brix": -1.0, "optimal_temperature": 25.0, "warning_temperature": 30.0, "critical_temperature": 33.0},
    "tank_02": {"wine_type": "red", "initial_brix_reference": 25.0, "final_brix": -0.8, "optimal_temperature": 26.0, "warning_temperature": 30.0, "critical_temperature": 33.0},
    "tank_03": {"wine_type": "white", "initial_brix_reference": 22.5, "final_brix": -1.0, "optimal_temperature": 14.0, "warning_temperature": 18.0, "critical_temperature": 22.0},
}


def feature_value(features: dict, name: str, default=None):
    try:
        return features[name]["properties"]["value"]
    except Exception:
        return default


def build_request_from_twin(tank_id: str, twin: dict, horizon_hours: int = 24):
    short_id = tank_id.split(":")[-1]
    params = TANK_PARAMS.get(short_id, TANK_PARAMS["tank_01"])
    features = twin.get("features", {})
    current_state = {
        "brix": float(feature_value(features, "brix", params["initial_brix_reference"])),
        "alcohol": float(feature_value(features, "alcohol_estimation", 0.0)),
        "co2": float(feature_value(features, "co2", 420.0)),
        "temperature": float(feature_value(features, "temperature", params["optimal_temperature"])),
        "ph": feature_value(features, "ph", None),
        "progress": feature_value(features, "fermentation_progress", None),
    }
    return {
        "tank_id": short_id,
        "wine_type": params["wine_type"],
        "horizon_hours": horizon_hours,
        "step_hours": 1,
        "current_state": current_state,
        "model_params": {
            "initial_brix_reference": params["initial_brix_reference"],
            "final_brix": params["final_brix"],
            "optimal_temperature": params["optimal_temperature"],
            "warning_temperature": params["warning_temperature"],
            "critical_temperature": params["critical_temperature"],
        },
    }


def modelica_prediction(tank_id: str, twin: dict, horizon_hours: int = 24):
    payload = build_request_from_twin(tank_id, twin, horizon_hours)
    return modelica_client.simulate(payload)


def modelica_what_if(tank_id: str, twin: dict, body: dict):
    payload = build_request_from_twin(tank_id, twin, int(body.get("horizon_hours", 24)))
    payload["temperature_delta"] = float(body.get("temperature_delta", 0.0))
    payload["nutrient_boost"] = float(body.get("nutrient_boost", 0.0))
    return modelica_client.what_if(payload)

## 8.5 WineTwin Service 新增 API

| 方法 | 路径 | 说明 |
| --- | --- | --- |
| GET | /api/wine/tanks/{id}/modelica-prediction?horizon=24 | 读取 Ditto 当前状态，调用 OpenModelica 仿真，返回未来曲线。 |
| POST | /api/wine/tanks/{id}/modelica-simulate | 参数扰动 what-if，例如 temperature_delta。 |
| GET | /api/wine/modelica/health | 转发 Simulation Service 健康检查。 |

# Add to winetwin-service/app/main.py

@app.get("/api/wine/tanks/{tank_id}/modelica-prediction")
def tank_modelica_prediction(tank_id: str, horizon: int = 24):
    twin_id = tank_id if ":" in tank_id else f"wine:{tank_id}"
    twin = twin_service.get_raw_twin(twin_id)  # Codex: add this helper if missing
    return modelica_prediction_service.modelica_prediction(twin_id, twin, horizon)

@app.post("/api/wine/tanks/{tank_id}/modelica-simulate")
def tank_modelica_simulate(tank_id: str, body: dict):
    twin_id = tank_id if ":" in tank_id else f"wine:{tank_id}"
    twin = twin_service.get_raw_twin(twin_id)
    return modelica_prediction_service.modelica_what_if(twin_id, twin, body)

Codex 如果发现 twin_service 没有 get_raw_twin 函数，应在 twin_service.py 中封装 DittoClient.get_thing(twin_id)，返回原始 Ditto JSON。不要直接在 main.py 中拼接 Ditto REST 请求。

# 9. 阶段五：前端展示与交互改造

## 9.1 前端新增 API

// wine-frontend/src/api/wineApi.ts
export async function getModelicaPrediction(tankId: string, horizon = 24) {
  const res = await fetch(`${API_BASE}/api/wine/tanks/${tankId}/modelica-prediction?horizon=${horizon}`)
  if (!res.ok) throw new Error('Modelica prediction failed')
  return res.json()
}

export async function runModelicaWhatIf(tankId: string, payload: {temperature_delta: number; nutrient_boost?: number; horizon_hours?: number}) {
  const res = await fetch(`${API_BASE}/api/wine/tanks/${tankId}/modelica-simulate`, {
    method: 'POST',
    headers: {'Content-Type': 'application/json'},
    body: JSON.stringify(payload),
  })
  if (!res.ok) throw new Error('Modelica what-if failed')
  return res.json()
}

## 9.2 新组件：ModelicaSimulationPanel.tsx

前端新增 Modelica 仿真面板，不替换原 Simulation 面板，而是在原面板中增加“OpenModelica 机理仿真”标签页或开关。

| 界面元素 | 说明 |
| --- | --- |
| 模型状态 | 显示 OpenModelica Service 是否可用。 |
| 预测曲线 | 展示 brix、alcohol、co2、progress、quality_score。 |
| 预计完成时间 | 显示 estimated_completion_hours 或“超过当前预测窗口”。 |
| 风险等级 | 显示 risk_level，颜色与现有 risk_level 规则一致。 |
| 温度扰动滑块 | 范围 -5 到 +5 摄氏度，调用 /modelica-simulate。 |
| 结果对比 | 展示基线仿真与 what-if 仿真的 quality_score_end 差异。 |

// Component behavior requirement, not full code.
// 1. When selectedTank changes, call getModelicaPrediction(selectedTank.id, 24).
// 2. Render ECharts line chart with series: brix, alcohol, progress, quality_score.
// 3. When user clicks "Run OpenModelica What-if", call runModelicaWhatIf.
// 4. Show loading and error states clearly.
// 5. If OpenModelica is unavailable, show fallback message instead of breaking the page.

## 9.3 可视化验收效果

| 场景 | 前端应展示 |
| --- | --- |
| tank_01 正常 | Modelica 预测 Brix 下降、Alcohol 上升、risk_level normal。 |
| tank_02 高温 | what-if 降温后 quality_score_end 提升，风险可能从 warning/critical 降低。 |
| tank_03 白葡萄酒 | 预测曲线显示白葡萄酒温度阈值更低，高温扰动更容易触发 warning。 |

# 10. 部署脚本与远程访问

## 10.1 docker-compose.modelica.yml

version: "3.8"
services:
  modelica-simulation-service:
    build:
      context: .
      dockerfile: simulation-service/Dockerfile
    container_name: modelica-simulation-service
    ports:
      - "8020:8020"
    environment:
      MODEL_ROOT: /app
    restart: unless-stopped

  winetwin-service:
    build: ./winetwin-service
    container_name: winetwin-service
    ports:
      - "8010:8010"
    environment:
      DITTO_BASE_URL: ${DITTO_BASE_URL}
      INFLUX_URL: ${INFLUX_URL}
      USE_MODELICA: "true"
      MODELICA_SERVICE_URL: http://modelica-simulation-service:8020
    depends_on:
      - modelica-simulation-service
    restart: unless-stopped

  wine-frontend:
    build: ./wine-frontend
    container_name: wine-frontend
    ports:
      - "5173:80"
    environment:
      VITE_API_BASE_URL: http://${HOST_IP:-localhost}:8010
    depends_on:
      - winetwin-service
    restart: unless-stopped

## 10.2 一键部署脚本：deploy_all_with_modelica.sh

#!/usr/bin/env bash
set -euo pipefail

ROOT_DIR="$(cd "$(dirname "${BASH_SOURCE[0]}")/.." && pwd)"
cd "$ROOT_DIR"

MINIKUBE_IP="${MINIKUBE_IP:-$(minikube ip 2>/dev/null || true)}"
if [ -z "$MINIKUBE_IP" ]; then
  echo "ERROR: minikube ip not found. Please start OpenTwins first."
  exit 1
fi

HOST_IP="${HOST_IP:-$(hostname -I | awk '{print $1}')}"
export HOST_IP
export DITTO_BASE_URL="${DITTO_BASE_URL:-http://${MINIKUBE_IP}:30525}"
export INFLUX_URL="${INFLUX_URL:-http://${MINIKUBE_IP}:30716}"
export MQTT_HOST="${MQTT_HOST:-${MINIKUBE_IP}}"
export MQTT_PORT="${MQTT_PORT:-30511}"

cat <<EOF
Deployment configuration:
  HOST_IP=${HOST_IP}
  MINIKUBE_IP=${MINIKUBE_IP}
  DITTO_BASE_URL=${DITTO_BASE_URL}
  INFLUX_URL=${INFLUX_URL}
  MQTT=${MQTT_HOST}:${MQTT_PORT}
EOF

echo "[1/6] Checking OpenTwins connectivity..."
curl -sSf "${DITTO_BASE_URL}/status/health" >/dev/null || echo "WARN: Ditto health endpoint may require different path/auth. Continue."

echo "[2/6] Building and starting Modelica-enabled demo services..."
docker compose -f docker-compose.modelica.yml up -d --build

echo "[3/6] Waiting for services..."
sleep 8
curl -sSf "http://localhost:8020/health" | head -c 300 || true
curl -sSf "http://localhost:8010/health" | head -c 300 || true

echo "[4/6] Initializing Wine twins if script exists..."
if [ -f scripts/init_wine_twins.sh ]; then
  bash scripts/init_wine_twins.sh || echo "WARN: init_wine_twins failed or twins already exist."
fi

echo "[5/6] Running OpenModelica smoke test..."
curl -sS -X POST "http://localhost:8020/api/modelica/simulate" \
  -H "Content-Type: application/json" \
  -d '{"tank_id":"tank_01","wine_type":"red","horizon_hours":6,"step_hours":1,"current_state":{"brix":16.2,"alcohol":4.3,"co2":3200,"temperature":25.4,"ph":3.41,"progress":37},"model_params":{"initial_brix_reference":24.5,"final_brix":-1.0,"optimal_temperature":25.0,"warning_temperature":30.0,"critical_temperature":33.0}}' \
  | python3 -m json.tool | head -n 40 || true

echo "[6/6] Access URLs"
echo "  Wine Frontend:           http://${HOST_IP}:5173"
echo "  WineTwin Service Docs:   http://${HOST_IP}:8010/docs"
echo "  Modelica Service Docs:   http://${HOST_IP}:8020/docs"
echo "  Grafana/OpenTwins:       http://${MINIKUBE_IP}:30718"
echo "  Ditto API:               http://${MINIKUBE_IP}:30525"

## 10.3 局域网访问要求

| 项目 | 要求 |
| --- | --- |
| FastAPI 服务 | 必须使用 --host 0.0.0.0 监听，端口 8010 和 8020 对外开放。 |
| 前端服务 | 生产 Docker 使用 Nginx 暴露 80 到宿主机 5173；开发模式必须使用 npm run dev -- --host 0.0.0.0。 |
| 防火墙 | Ubuntu 需要允许 5173、8010、8020 端口，命令：sudo ufw allow 5173/tcp 等。 |
| 访问方式 | 另一台电脑访问 http://服务器IP:5173，前端通过 VITE_API_BASE_URL 访问 http://服务器IP:8010。 |

# 11. 测试与验收标准

| 编号 | 测试项 | 命令或操作 | 通过标准 |
| --- | --- | --- | --- |
| T1 | OpenModelica 可用 | curl http://localhost:8020/health | 返回 status ok 和 omc 版本。 |
| T2 | 独立 Modelica Demo | bash scripts/run_modelica_demo.sh | 生成 HelloWine CSV/Mat 结果。 |
| T3 | Simulation Service API | POST /api/modelica/simulate | 返回 points 数组，包含 brix/alcohol/co2/progress。 |
| T4 | WineTwin Service 接入 | GET /api/wine/tanks/tank_01/modelica-prediction | 返回 engine=OpenModelica。 |
| T5 | what-if | POST /api/wine/tanks/tank_02/modelica-simulate temperature_delta=-5 | quality_score_end 高于或等于基线，风险改善或保持。 |
| T6 | 前端展示 | 打开 http://服务器IP:5173 | Modelica 仿真面板正常显示曲线，无页面报错。 |
| T7 | OpenTwins 不受影响 | 原 wine-simulator 继续上报 MQTT | 发酵罐当前状态仍实时更新。 |
| T8 | 远程访问 | 另一台电脑访问前端 | 可打开页面并调用 8010/8020 API。 |

## 11.1 演示流程

1. 启动 OpenTwins 基础设施。
2. 执行 bash scripts/deploy_all_with_modelica.sh。
3. 打开 http://服务器IP:5173，确认 3D 发酵车间可见。
4. 启动 wine-simulator，让 tank_01/02/03 实时演化。
5. 点击 tank_01，进入 OpenModelica 仿真面板，查看未来 24 小时 Brix 下降和 Alcohol 上升。
6. 点击 tank_02，将 temperature_delta 设置为 -5，运行 what-if，展示质量评分改善。
7. 点击 tank_03，将 temperature_delta 设置为 +5，展示白葡萄酒对温度更敏感，风险升高。
8. 打开 http://服务器IP:8020/docs，展示 OpenModelica Simulation Service API。
9. 打开 http://服务器IP:8010/docs，展示 WineTwin Service 已集成 Modelica API。

## 11.2 常见问题与处理

| 问题 | 可能原因 | 处理方式 |
| --- | --- | --- |
| Docker 拉不到 OpenModelica 镜像 | 网络限制或 Docker Hub 访问失败。 | 将镜像同步到阿里云，并设置 OPENMODELICA_IMAGE。 |
| omc 找不到模型文件 | 容器路径和 MODEL_ROOT 不一致。 | 确认 Dockerfile 中 COPY modelica /app/modelica，MODEL_FILE=/app/modelica/WineFermentation.mo。 |
| CSV 结果字段名不匹配 | OpenModelica 输出列名带模型前缀。 | result_parser.py 必须支持后缀匹配，例如 c.endswith(".brix")。 |
| 前端远程访问 API 失败 | VITE_API_BASE_URL 指向 localhost。 | 构建前设置 VITE_API_BASE_URL=http://服务器IP:8010。 |
| WineTwin Service 调用 8020 失败 | 容器网络中使用 localhost。 | docker compose 内部应使用 http://modelica-simulation-service:8020。 |

# 12. 交付清单

| 类别 | 文件/目录 | 说明 |
| --- | --- | --- |
| Modelica 模型 | modelica/WineFermentation.mo | 包含 HelloWine 和 ContinuationFermentation。 |
| 仿真脚本 | modelica/scripts/*.mos | 用于命令行运行 OpenModelica。 |
| 仿真服务 | simulation-service/ | FastAPI + OpenModelica Docker 服务。 |
| 业务后端改造 | winetwin-service/app/clients/modelica_client.py 等 | 接入 Simulation Service。 |
| 前端改造 | ModelicaSimulationPanel.tsx | 展示 OpenModelica 曲线和 what-if。 |
| 部署脚本 | scripts/deploy_all_with_modelica.sh | 一键部署 Modelica 版本 Demo。 |
| 测试文档 | docs/openmodelica-integration.md | 包含测试命令、访问地址和演示流程。 |

# 13. 参考资料

1. OpenModelica 官方主页：OpenModelica 是开源的 Modelica-based 建模与仿真环境，面向工业和学术用途。https://www.openmodelica.org/

2. OpenModelica Docker 下载页：官方提供 Docker 镜像，支持多种 CPU 架构和镜像变体。https://openmodelica.org/download/docker/

3. OpenModelica User Guide：提供 OpenModelica 的建模、仿真和命令使用说明。https://openmodelica.org/doc/OpenModelicaUsersGuide/latest/

4. Modelica 官方主页：Modelica 是面向复杂 cyber-physical systems 的建模语言和标准。https://modelica.org/